# Product Ops — QA, Support, Copy, Releases (v1)

Lean, solo‑friendly operating system for building, testing, shipping, supporting, and improving the product. Aligned to the Functional Spec, Development Plan, Marketing Plan, Legal, and Security packs.

## 0) Goals and principles

- Optimise time‑to‑confirm ≤ 24h and TTD ≤ 7 days.

- Ship small, reversible changes behind flags. Prove impact with data.

- Keep ops lightweight: one source of truth, one queue, one cadence.

## 1) Roles, rituals, and artefacts (solo cadence)

Cadence

- Mon 09:00: KPI + incident review (30m).

- Wed 09:00: experiment decisions, enable/disable flags (30m).

- Fri 16:00: release cut + post‑mortems + backlog grooming (60m).

Boards (Kanban, three lanes):

- Now (in progress ≤ 3 cards), Next, Later. Separate Hotfix swimlane.

Prioritisation (RICE simplified to outcome‑first):

- Impact on Proposal→Confirm ≤24h and Confirm→Show (0,1,2,3).

- Confidence (0.2,0.5,0.8,1.0).

- Effort (S,M,L = 1,2,3). Score = (Impact×Confidence)/Effort. Tie‑break with risk.

Definition of Ready (DOR)

- Problem, user story, acceptance criteria, event tracking plan, rollout plan, success metric, rollback criteria.

Definition of Done (DOD)

- Code merged, tests pass, event logged, help text updated, changelog entry, dashboards checked, on‑call notified if needed.

## 2) Backlog templates

User story

- As a [role], I want [capability] so that [outcome].

Acceptance criteria (Gherkin)

Given [state]

When  [action]

Then  [observable outcome]

Rollout note

- Flag: exp_...

- Exposure: % and cohort

- Success: metric + threshold

- Rollback: condition + steps

## 3) Release process

- Branch, PR, review checklist.

- Staging deploy; Playwright E2E; manual UAT on mobile Safari + Chrome.

- Feature flag default off.

- Cut release Friday 16:00; deploy; enable to 5% Monday morning.

- Watch guardrails 2h; then 25% → 50% → 100% per Data Pack.

- Write release notes (internal + public changelog).

Hotfix path: patch branch, targeted deploy, post‑mortem within 48h.

## 4) QA strategy

Test pyramid

- Unit (logic and scoring math), integration (API + DB + RLS), E2E (critical flows), manual UAT (edge cases).

Supported environments

- Mobile Safari (iOS latest‑1), Mobile Chrome (Android latest‑1), Desktop Chrome/Firefox/Safari/Edge latest‑1.

- Viewports: 360×640, 390×844, 768×1024, 1280×800.

Performance budgets

- LCP < 2.5s 3G Fast; JS ≤ 250 KB initial; images/profile view ≤ 500 KB total.

Critical E2E flows (must pass before every release)

- Signup → age gate → email login → profile create → photo upload → availability set → verification submit.

- Feed → like → match → propose 2–3 → receiver confirm → chat unlock → ICS add.

- None suits → propose 2–3 alts → confirm.

- Expiry 72h → receiver reopen (credits) → propose 2–3 → confirm.

- Pre‑date reminders (T‑24/T‑2) send; deliverability seen in logs.

- Post‑date survey (both) → Reliability/credits award.

- Purchase credits → spend on reopen; purchase Momentum+; entitlement applied.

- Report/block → moderation queue → action → user notified.

- Delete account → email confirmation → data removed per policy.

Edge‑case tests

- Daylight‑saving boundary; timezones mismatch; leap year; profile with missing photos; high‑latency network; duplicate likes; reschedule windows; back‑to‑back same‑day dates (Stack Pass).

Accessibility (WCAG 2.1 AA)

- Keyboard reachable, focus visible, aria labels, form errors announced, contrast ≥ 4.5:1, motion reduced.

## 5) Bug/incident triage

Severity

- S0: data breach, auth broken, purchases failing globally → stop‑the‑world, hotfix, status page.

- S1: critical flow broken (propose/confirm/chat) for many → hotfix within 2h.

- S2: feature degraded, city‑limited → fix next release.

- S3: cosmetic or low‑impact → backlog.

Intake

- One queue (GitHub Issues or Linear). Templates for bug, incident, request.

- Minimum fields: env, steps, expected/actual, screenshots, logs, user_id if consented.

SLA

- S0 acknowledge ≤15m; S1 ≤30m; S2 ≤24h; S3 ≤72h.

Post‑mortem (S0/S1)

- 5 whys, blast radius, timeline, contributing factors, fixes, follow‑ups with owners/dates.

## 6) Copy & content ops

Tone: clear, neutral, outcome‑driven. No fluff.

Copy bank (snippets)

- Proposal composer error: “Pick 2–3 different times within the next 7 days.”

- Busy throttle: “You’re at today’s proposal limit. Improve acceptance to raise it.”

- Expired (sender): “Expired.”

- Expired (receiver): “Reopen & propose 2–3 times.”

- Reminder 24h: “Pick one or send 2–3 times.”

- Dormant: “Your Speed holds at 50. Send 4 likes today to re‑enter discovery.”

- Report receipt: “We’re reviewing your report. Typical response: 24h.”

Email/SMS templates (transactional)

- Verify email, login link, proposal received, proposal reminder 24/48h, confirm reminder T‑24/T‑2, expired, reopen available, purchase receipt, refund notice, moderation outcome. Keep under 120 characters for SMS.

Help center outline

- Getting started (verification, availability, first 8 likes)

- Proposals & confirms (72h rule, None suits, reschedule)

- Scoring & visibility (Action Speed, Profile Quality, Reliability)

- Payments & credits (Momentum+, credits, bonds, refunds)

- Safety & reporting (Guidelines, blocks, appeals)

- Privacy & data (deletion/export)

## 7) Support ops (email‑first)

- Channel: support@DOMAIN. Auto‑ack + ticket ID.

- Macros: verification help, refund request, reopen policy, report follow‑up, account deletion, chargeback guidance.

- SLAs: S1 12h, S2 24h, S3 72h. Escalate safety to moderation immediately.

- Tools: shared inbox (Gmail + labels); Help Center on site.

- Data requests: route to privacy@DOMAIN with identity verification steps (see Legal Pack).

## 8) Analytics & instrumentation ops

- Every shipped feature has an event plan and a dashboard check. See Data Pack taxonomy.

- Naming: verb_object events; include user_id, city_id, platform, user_tz.

- QA: validate events in staging and first day in prod; reconcile DB vs PostHog counts (±3%).

## 9) Experimentation ops

- Create experiment brief (hypothesis, metrics, exposure, stop rule). Register in repo.

- Assign users deterministically; only analyse exposed users.

- Guardrails: report rate, error rate, expired/WAU.

- Read after ≥7 days or MSS achieved. Publish decision with links to SQL.

## 10) Internationalisation (later)

- en‑IE first. Prepare for i18n: no hard‑coded strings; use ICU message format; right‑to‑left safe.

- Dates/times via user_tz and locale; avoid ambiguous formats; 24‑hour time.

## 11) Legal & privacy hooks

- Cookie banner + consent logging; unsubscribe links in emails; GDPR DSAR pipeline ready.

- In‑app explanations of ranking (Action > Profile > Reliability). Link to Safety and Legal pages.

## 12) Operational checklists

Pre‑launch

- All critical E2E flows pass.

- RLS tests green; CSP/HSTS set; Stripe webhooks verified.

- Email/SMS templates proofed; DKIM/SPF okay.

- Help center live; report flow works.

- KPI dashboards live; daily digest email working.

Pre‑release (each cut)

- E2E suite green; performance budget respected.

- Events validate; dashboard charts unchanged or improved.

- Feature flag plan documented; rollback tested.

Post‑release

- Guardrails stable for 2h.

- Announce in changelog.

- Create follow‑up tasks from issues or feedback.

## 13) Data quality & backups in ops

- Nightly job recomputes daily scores and KPIs; failures alert.

- Weekly data export snapshot (anonymised) for offline analysis.

- Monthly restore drill to staging and smoke test core flows.

## 14) Asset governance

- Central Figma file for components and templates. Versioned.

- Image guidelines: JPG at 85%, max width 1440; avatars 512×512; strip EXIF.

- Content review: sensitive copy (pricing, safety) requires checklist sign‑off before publish.

## 15) Vendor ops

- Keep sub‑processor list in Legal Pack. Review quarterly. Establish change log and 30‑day user notice where required.

## 16) Success metrics for Product Ops

- Release frequency (target weekly), change failure rate (<15%), mean time to restore (<2h), experiment cycle time (<2 weeks), support first response time (<12h), moderation SLA hit‑rate (per Safety Pack), and data freshness (daily jobs on time 99%).